# Revised Project Acceptance Tests

CITS3200 Professional Computing | Group 07 | Revision 2 | 5 September 2026

Revises the Project Acceptance Tests of 12 August. Project-level criteria P-1 to P-8 are unchanged in wording; each now carries its status and the evidence. Story-level tests are restructured around the three dataset pairs, matching how the team actually worked (D-08). As in the original: a test can pass on a negative result. A search that finds no suitable dataset, or a toolchain shown to be impractical, satisfies its test provided the finding is recorded with evidence.

## 1. Project-level acceptance criteria

| # | Criterion | Status | Evidence |
| --- | --- | --- | --- |
| P-1 | Adrian accepts the findings, sensor comparison and experimental record as useful | Cannot be assessed | Requires client review. No response since 11 Aug. Assessed at Sprint 3 handover if available |
| P-2 | The team can explain the stack, modalities and 4D RADAR from documented evidence rather than intuition | Partly met | Per-dataset surveys and the project handbook trace claims to sources. The cross-team sensor survey (WS1) is unwritten |
| P-3 | Results from different people and models are recorded in one consistent format, comparable within a dataset per D-01 | Met | results/ store; dataset, sensor_configuration, annotation_schema are mandatory non-blank fields. Records from two members validate against one schema |
| P-4 | Failed and inconclusive attempts recorded as findings, with environment, error and recommendation | Met | Record 0005 (PTv3 impossible on Apple Silicon) and 0006 (partial run, stopped) are first-class records. The validator rejects a failure record missing error, attempted_fixes, blocker or recommendation |
| P-5 | A person outside the team can clone the repository and reproduce a documented result from a clean machine | Partly met | Ricky reproduced the 961-frame result on Windows from Damien's macOS documentation. This is useful cross-platform evidence, but both are team members; reproduction by an outside-team reader remains outstanding |
| P-6 | A reader unfamiliar with the project can identify the key finding without narration | Partly met | docs/evidence/goose_client_figure.png produced for this purpose. The cold-read test has not been performed — see §4 |
| P-7 | Where delivered scope differs from intended scope, the variance is documented and was raised with Adrian at the time | Partly met | Variance is documented in §9 of the Revised Scope of Work and decision-log.md. The cited client notes are unsent drafts; a dated sent communication is needed to verify notification |
| P-8 | The long-range question (D-04) is answered either way, with evidence — including if we could not test it | Partly met, and narrower than previously claimed | GOOSE has sparse long-range coverage (3.8% of points beyond 100 m) and no paired labelled radar in the released assets used here. TruckDrive measured 6,746 radar returns at ≥150 m — sensor returns, not detections; point presence alone is not detection evidence. TruckScenes' stock evaluator filters classes at 75 m or 150 m and therefore produces no detection score beyond 150 m, so testing D-04 there needs an approved custom evaluator configuration. FCOS3D's aggregate zero does not establish a range-dependent failure; nothing is yet reported by range band |

Provenance. All work cited below is merged to main as of 6 September.

## 2. Per-dataset acceptance tests

Each pair is assessed on the same five tests. This is what makes three parallel efforts comparable without comparing the datasets themselves — which D-01 forbids.

| # | Test | GOOSE | TruckScenes | TruckDrive |
| --- | --- | --- | --- | --- |
| DS-1 | Given the dataset and its devkit, when installed on a team machine, then it loads without undocumented steps | ✅ macOS + Windows | ✅ macOS | ✅ Windows |
| DS-2 | Given sample data, when the available tools are used, then LiDAR and radar are loaded and visualised | ✅ LiDAR; radar not distributed | ✅ LiDAR and radar, in clear, snow and rain | ✅ Camera, LiDAR and radar |
| DS-3 | Given the split, when measured, then scale, class distribution and range distribution are reported as measurements, not estimates | ✅ 961 frames, 174,891,807 points | ✅ mini split characterised | ✅ 24 scenes, 12,502 radar frames, 526,148 boxes |
| DS-4 | Given the survey, when read by someone who has not used the dataset, then they can state what it can and cannot answer | ⚠️ survey written; cold read outstanding | ⚠️ draft survey written; independent cold read outstanding | ⚠️ statistics recorded; survey not in template form |
| DS-5 | Given any result, when recorded, then it validates against the shared schema | ✅ 6 records | ✅ 4 records | ⚠️ statistics recorded outside results/ |

Reading the gaps honestly. A written survey does not satisfy the independent cold-read test. TruckDrive's findings also remain outside the shared survey template and results store. TruckScenes' survey, exploration records and FCOS3D submission are merged through #21 and #27. Independent comprehension checks remain outstanding.

## 3. Story-level tests by pair

### 3.1 Damien & Ricky — GOOSE

| Story | Test | Status |
| --- | --- | --- |
| Environment | Given documentation written on macOS, when followed on Windows, then the same result is produced | Passed. 961 frames on both |
| Characterisation | Given all 961 frames, when measured, then class, range and per-frame distributions are reported with the script that produced them | Passed |
| Traversability mapping | Given 64 classes, when mapped to four traversability levels, then every class has a written rationale and the file validates | Passed. 64/64 with rationales |
| Traversability rendering | Given the mapping, when applied, then the drivable region is visually coherent in at least 6 of 8 scenarios | Passed. 8 of 8 |
| Client figure | Given the figure, when shown to a reader unfamiliar with the project, then they identify the finding in under 60 seconds without narration | Not tested — needs a person outside the pair |
| Survey | Given §7, when read cold, then the reader can state what GOOSE can and cannot answer | Not tested — same reason |
| Results store | Given a record missing a mandatory field, when validated, then it is rejected with a message naming the decision it breaches | Passed |
| Model run | Given the published baseline, when attempted, then either a comparable number or a dated failure record with error, fixes attempted and recommendation | Passed on the second branch. Impossible on Apple Silicon (0005); ran in FP32 on GTX 1660, stopped at 10/961 frames (0006) |

### 3.2 Aiden & Fatima — MAN TruckScenes

| Story | Test | Status |
| --- | --- | --- |
| Devkit feasibility | Given truckscenes-devkit, when installed, then a scene loads and the steps are reproducible | Passed |
| Sensor visualisation | Given sample data, when rendered, then LiDAR and radar are shown for the same scene | Passed |
| Adverse conditions | Given scenes in clear, snow and rain, when compared, then differences in sensor return are visible | Passed. This is the only direct multi-condition radar/LiDAR comparison the team has produced |
| Characterisation | Given the mini split, when measured, then scale and composition are reported | Passed |
| Survey | Given the survey, when read cold, then the reader can state what TruckScenes can and cannot answer | Not tested — draft survey exists; independent reader and outcome not recorded |
| Results recorded | Given results, when recorded, then they validate against the shared schema | Passed. 4 records; the CPU evaluator smoke check is synthetic, not a model run |
| Model run | Given an existing open-source detector, when run against the dataset, then either a scored result or a dated failure record | Scored result recorded. FCOS3D's 80-token mini_val submission reports mAP 0.0000. Confirm inference completion on its 17 empty entries; the cause of the zero remains unresolved |
| Metric discipline | Given a metric not yet defined in metrics-definitions.md, when a result is recorded, then it is withheld rather than reported | Passed. NDS and the TP errors were deliberately held back and raised as an open item |

### 3.3 Fariya & Kelsey — TruckDrive

| Story | Test | Status |
| --- | --- | --- |
| Viewer feasibility | Given the official viewer, when installed on Windows, then it loads and displays scene data | Passed |
| Multimodal loading | Given a scene, when loaded, then camera, LiDAR and radar are all verified | Passed. Evidence for scene_28_1 |
| Data preparation | Given the mini split, when prepared, then radar, annotations, calibration and poses are available across all 24 scenes | Passed |
| Characterisation | Given the mini split, when measured, then scale and composition are reported | Passed. 12,502 radar frames; 526,148 boxes; 27 classes |
| Long-range evidence | Given radar frames, when analysed by range, then returns beyond 150 m are quantified | Passed. 6,746 radar returns at ≥150 m across 24 sampled frames. This establishes the sensor produces data at range; it is not detection evidence and does not on its own answer D-04 |
| Survey and records | Given findings, when recorded, then they use the shared survey template and results schema | Not met. Findings exist but sit outside the shared artefacts |
| Autoware feasibility | Given the datasets and Autoware documentation, when investigated, then practicality is determined | Not attempted. Deferred, D-07 |

## 4. Tests that require a person, not a tool

Recorded separately because they cannot be satisfied by any amount of further work by the pair that produced the artefact.

| Test | Owner | Status |
| --- | --- | --- |
| Cold read of the GOOSE client figure — does a stranger identify the finding in 60 seconds? | Kelsey or Fatima | Outstanding |
| Cold read of GOOSE survey §7 — can a reader state what the dataset can and cannot answer? | Kelsey or Fatima | Outstanding |
| Cold read of the TruckScenes survey by someone who has not used it | Reviewer to be assigned outside the TruckScenes pair | Outstanding |
| Clean-machine reproduction by a person outside the team (P-5) | Outside-team reader to be assigned | Outstanding |
| Client acceptance (P-1) | Adrian | Blocked — no response since 11 Aug |

## 5. Assessment approach

Per-dataset tests (§2) are assessed at the sprint boundary by a member from a different pair.

Project-level criteria are assessed at the Sprint 3 handover. P-5 has supporting cross-platform evidence within the team; its outside-team check is still required.

A test that cannot be met is recorded with the reason rather than quietly dropped, and the reason is carried into the final report.

A test blocked by an external dependency is recorded as blocked, not failed. P-1 is blocked on client availability; that is a failed dependency, not a team outcome.