Skills and Resources Audit

CITS3200 Professional Computing  |  Group 07  |  Sprint 1 Deliverable 2  |  Due 12 August 2026

Status: working document — subject to change This audit reflects the team's position at the start of Sprint 1. The skills to acquire and resources listed are those currently anticipated; both will change as the project direction is re-cut at each sprint boundary. Listing a tool or resource here is not a commitment to use it.

# 1.  Purpose

This audit records what the team can already do, what it needs to learn, and what tools, data and compute the project depends on. It is used to allocate work realistically and to start the resource lead times before they become blockers.

# 2.  Team Capability Summary

Key:  ● demonstrated through prior work    ○ basic or in progress    – not currently held

| Capability | Fariya | Damien | Fatima | Kelsey | Aiden | Ricky |
| --- | --- | --- | --- | --- | --- | --- |
| Python | ● | ● | ● | ● | ● | ● |
| JavaScript / TypeScript | ● | ● | ○ | ○ | ● | – |
| Front-end (React, HTML/CSS) | ● | ● | ● | ○ | ● | – |
| Back-end (FastAPI, Flask, Node/Express) | ● | ● | ● | ○ | ● | – |
| SQL and relational data modelling | ● | ● | ● | ● | ● | ● |
| Data analysis and statistics | ○ | ● | – | – | ● | ● |
| Data visualisation and dashboards | ● | ● | – | ○ | – | ○ |
| Software testing | – | ○ | ● | ● | ● | ● |
| Git / GitHub collaboration | ● | ● | ● | ● | ● | ● |
| Deployment and cloud | ● | ● | – | – | – | – |
| AI-assisted development | ● | ● | ● | ● | ○ | ○ |
| Running open-source models locally | ○ | ● | – | – | – | – |
| Technical documentation | ○ | ● | ● | ○ | ○ | ● |
| Client and stakeholder communication | ○ | ● | ● | ○ | ○ | ● |
| Cybersecurity | – | – | ○ | – | ● | – |
| Freight / logistics domain knowledge | – | – | – | – | – | ● |

The team is strong on general software engineering, web development and version control, and has two members with quantitative analysis backgrounds. The gaps sit in the same place for almost everyone: autonomous-driving perception, sensor data handling, and Linux / HPC workflows. Section 4 addresses these.

# 3.  Individual Profiles

## Fariya Zehrin

Languages.  Python, JavaScript, HTML, CSS, SQL

Front-end.  React (learning), vanilla JS, responsive design, Figma and UI/UX design systems

Back-end and data.  FastAPI, basic Node.js awareness, MySQL, PostgreSQL, basic NoSQL

AI.  Prompt engineering, Claude API integration, basic agentic patterns

Other.  Built a mining dashboard with interactive charts; Vercel/Netlify deployment; currently studying AWS Cloud Practitioner

## Damien Zhang

Languages.  Python, JavaScript, TypeScript, SQL, R, Java, C, Swift, HTML/CSS

Front-end.  Vanilla JS single-page applications, Canvas 2D rendering, Three.js, interactive timelines, drag-and-drop interfaces

Back-end and data.  Node.js/Express, REST endpoint design, file-backed persistence, JSON Schema design and validation of large structured datasets

AI.  Running open-source models locally and offline (whisper.cpp, Ollama); AI-assisted development workflows

Other.  Third-party API integration deployed to live use (Clockify–Xero); built a project management tool for a 180 Degrees Consulting project lead; client liaison and meeting facilitation

## Fatima

Languages.  Python, C, JavaScript, HTML, CSS, SQL

Web development.  Flask, Bootstrap, Jinja templates; group project covering authentication, database storage, forms and session management

Databases.  SQLite and relational modelling, backend data retrieval

Testing.  Selenium browser testing, feature validation, documenting test outcomes

Other.  University coursework in computer networks, systems programming, algorithms and data structures, databases and data security; technical documentation and client-facing communication

## Kelsey

Languages.  Python, JavaScript, HTML, CSS, SQL

Web development.  HTML/CSS, basic JavaScript, responsive design; REST APIs and client–server concepts

Testing.  Selenium browser testing, feature validation, documenting test outcomes

Other.  Web-based Hangman game built with Flask, Python, SQL and JavaScript, contributing mainly to the user interface; AI-assisted programming and debugging

## Aiden

Languages.  Python, Java, JavaScript, C, R, HTML, CSS

Web development.  Front-end and back-end development, including Python-based web applications

Data.  R and general programming techniques for data analysis and processing

Other.  Cybersecurity research conducted for a company, covering security risks, vulnerabilities and mitigations; software development, testing and debugging across multiple languages

## Ricky Yuen

Academic background.  Bachelor of Engineering (Honours) and Bachelor of Science — Electrical Engineering and Data Science

Analysis.  Data modelling, relational data, experimental design, probabilistic and statistical reasoning, interpreting quantitative results

Domain.  Logistics and freight experience, including heavy-vehicle freight data analysis and project work with the Department of Transport and Major Infrastructure

Communication.  Stakeholder briefing material, STEM teaching, structured project notes and action tracking

# 4.  Skills to Acquire

These gaps are shared across most of the team. Each is assigned a primary source so learning is not left to chance. Which are actually needed depends on the direction the project takes.

| Skill | Why it is needed | Source |
| --- | --- | --- |
| Autonomous driving systems and 4D RADAR | Underpins every research epic; nobody currently holds this | Fabian; company keynotes and courses; shared survey (WS1) |
| RADAR, LiDAR and camera dataset handling | Required to load and interpret TruckScenes and TruckDrive | Official MAN and TORC devkits and their documentation |
| Detection metrics beyond mAP, including nuScenes NDS | NDS blends detection accuracy with position, velocity and orientation error, so it is not interchangeable with mAP | nuScenes documentation; Ricky to define for the comparison template (WS4) |
| Point-cloud visualisation and coordinate frames | Required to see and sanity-check sensor data | Devkit viewers; Foxglove Studio; Open3D |
| ROS 2 and Autoware | Needed only if the simulation strand proceeds; heavy dependency | Autoware documentation; Ubuntu environment |
| Linux, Docker and command-line workflows | Third-party research code carries pinned CUDA, framework and ROS dependencies | Team-shared container; Ubuntu native, dual-boot or VM |
| GPU computing and HPC (SLURM) | Local hardware will not cover training or larger evaluation runs | Pawsey online course (August); Kaya HPC team; DGX Spark workstation |
| Object detection evaluation metrics | Precision, recall, mAP and processing time underpin every comparison | Benchmark leaderboards; Papers with Code; Ricky and Damien to define (WS4) |
| Deep learning training and evaluation | Needed to interpret model behaviour, not to build models | Fabian; open-source model repositories |

# 5.  Resources Required

## Data

Datasets.  TruckScenes and TruckDrive as primary sources, the proposed GOOSE and ICRA 2026 Stone dataset as off-road/multimodal candidates, and nuScenes and Waymo Open as the dominant urban benchmarks for discovery and leaderboards. Stone's available description indicates camera, LiDAR and radar, subject to Adrian's confirmation and access/licence details. The client referred to the primary pair as “MAN” and “TORC”; whether those are the same datasets under different names is not yet confirmed.

TruckDrive.  Long-range highway autonomous driving for heavy trucks, built around the need to read the scene roughly 400 m ahead because of braking distance. Sensor suite: 7 long-range FMCW LiDARs, 3 short-range LiDARs, 11 8 MP surround cameras and 10 4D FMCW radars — named hardware includes AEVA Aeries II FMCW LiDAR to 400 m, Ouster OS0/OS1, and Continental ARS540 radars. Scale is 475k samples with 165k densely annotated frames, benchmarked to 1000 m for 2D detection and 400 m for 3D, covering depth estimation, tracking, planning and end-to-end. Non-commercial licence.

ICRA 2026 Stone.  Proposed off-road/multimodal candidate. Stone's available description indicates camera, LiDAR and radar, subject to Adrian's confirmation and access/licence details. It is not yet selected or confirmed.

Access terms.  Terms differ by dataset and must not be treated as uniform. TruckScenes is openly available and AWS-hosted, so the constraint is download volume rather than approval. TruckDrive requires agreement to a non-commercial licence, which raises a downstream-use question for a project handed to a subsequent team — to be raised with Adrian rather than assumed. Terms for any newly discovered dataset are checked before download.

Devkits.  The official toolkits shipped with TruckScenes and TruckDrive, used for loading, decoding and visualising frames.

py123d — not applicable.  Previously listed as an optional abstraction layer. Assessed and ruled out: py123d unifies Argoverse 2, nuScenes, nuPlan, KITTI-360, PandaSet and Waymo behind one Arrow-backed API, and none of this project's primary datasets is supported. Recorded here so the option is not revisited.

Storage.  One shared copy on a UWA network drive, external SSD, or storage attached to compute — sized for datasets in the tens to hundreds of gigabytes. Not one copy per member.

Visualisation.  Devkit viewers for basic inspection; Foxglove Studio or Open3D for closer inspection of point clouds and radar returns.

## Compute

Local machines.  Team members' own hardware. An audit of who has a discrete NVIDIA GPU determines what can run locally.

Kaya (UWA research compute platform).  Free to use, but access is not simply a queue. A project request is raised as a Service Request with the IT Helpdesk and must include a Principal Investigator — normally a senior researcher or academic staff member — a project description with expected duration and user count, an RDMP, a GitHub repository and link, ORCIDs for every project member, and an IRDS share for long-term data storage. The team cannot supply the PI itself, so sponsorship must be requested from Adrian, Fabian or another UWA academic. Kaya uses SLURM job scheduling, so there is a real learning cost on top of the application. The HPC team sits on the first floor across the bridge to Geology, with three hot desks available for student projects. Kaya provides GPU and CPU nodes, large-memory machines, SSD storage, SLURM scheduling, MPI/C/C++/Fortran toolchains, and Jupyter, MATLAB and RStudio on demand. It is intended as a launchpad for HPC skills before scaling to Pawsey, and expects a move from GUI to command line.

ORCIDs.  Every team member needs an ORCID registered before the Kaya application is submitted, not at the point of use. This is a five-minute task per person that blocks the whole application if missed.

Pawsey training course.  "How to get access to and use the supercomputer", running online in August. Content transfers directly to Kaya. Enrolment needed soon.

DGX Spark workstation.  Arriving in the robotics lab; available as an alternative to Kaya.

Google Colab.  Stopgap for small GPU runs while Kaya access is pending.

## Development environment

Containerisation.  Docker, or conda environment locks, for reproducible environments. Sharing a working container rather than written instructions is what lets one member unblock the others.

Operating system.  Ubuntu required for ROS 2 and Autoware work, whether native, dual-boot or VM.

Languages and runtimes.  Python (primary, via Anaconda / JupyterLab), Node.js and TypeScript for dashboard and backend work. VS Code as the common editor.

## Benchmarking and experiment tracking

Results store.  A lightweight, versioned store — SQLite or schema'd CSV/JSON held in the repository — recording every run: dataset, model, sensor modality, conditions, metrics, date and outcome, including failed integrations. Preferred over a hosted tool such as MLflow or Weights & Biases, since anything requiring an account the next team cannot access becomes a handover liability.

Model sources and candidates.  GitHub repositories linked from benchmark leaderboards, Papers with Code, and Hugging Face. The models named in the TruckDrive materials are TransFusion-L, BEVFusion, Far3D, DINO, CenterPoint, MUTR3D and UniAD. These are not interchangeable — they span LiDAR 3D detection, camera–LiDAR fusion, camera-based long-range 3D detection, 2D image detection, multi-camera 3D tracking, and end-to-end perception and planning — so task type is recorded alongside each model and comparison is made only within a task type. None of them is a radar-first model; radar appears at best as a fusion input, which is itself a finding worth reporting.

## Repository, documentation and handover

Repository.  A single repository under a GitHub organisation, with pull request review. Because the project is handed to a subsequent team, maintainability is a requirement.

README and setup docs.  Sufficient for someone to go from a clean machine to a running example.

Decision log.  A record of technical decisions and the reasoning behind them, for the receiving team.

Knowledge base.  A docs directory in the repository holding the technology survey, keynote notes and dataset catalogue.

## Project management, AI tooling and communication

Tracking.  GitHub Projects recommended — free, sits alongside the code, and transfers with the repository. Must support a one- to two-week sprint cadence.

Project artefacts.  Scope of work, roles and responsibilities, RACI and risk register. Adrian has a project management background and has indicated he will review these.

AI-assisted development.  Encouraged by the client, with heavy use in the first four to six weeks for learning and experimentation, then a shift to properly designed, maintainable code. No tokens or credits are provided; costs are borne by team members, and allocation of who runs which tooling is to be agreed.

Communication.  A team channel for day-to-day coordination; Adrian Boeing by email via a nominated point of contact; Fabian for technical, deep learning and computer vision questions.

# 6.  Resource Risks to Resolve

Resource dependencies carried into the Risk Register. Several are prerequisites rather than lead times — acting early does not resolve them if a precondition is unmet.

| Dependency | Impact | Action | Owner | By when |
| --- | --- | --- | --- | --- |
| No Principal Investigator secured for the Kaya application | Application cannot be submitted at all | Request sponsorship from Adrian, Fabian or another UWA academic | Damien | Immediately |
| ORCIDs not registered for all six members | Blocks the Kaya application | Each member registers an ORCID | All | Week 1 |
| RDMP, GitHub repository and IRDS share not prepared | Blocks the Kaya application | Prepare alongside the PI request | Aiden | Week 2 |
| No team member has a discrete GPU | Blocks all local model evaluation | Audit team hardware | Aiden | Week 1 |
| Nobody running Linux | Blocks the ROS 2 / Autoware strand | Confirm before committing to that scope | Fariya | Week 1 |
| Pawsey course enrolment | Reduces ability to use compute once granted | Enrol in the August online course | Aiden | Immediately |
| Dataset size and download volume underestimated | Delays the first working run | Confirm sizes and shared storage location | Kelsey | Before Sprint 2 |
| TruckDrive non-commercial licence terms unclear for downstream use | May restrict how results are used or handed on | Read the licence and raise with Adrian in writing | Fatima | Immediately |