# Revised Set of Stories

CITS3200 Professional Computing | Group 07 | Revision 2 | 5 September 2026

Revises the Set of Stories of 12 August. Original identifiers are preserved — DZ-1 here is the same story as DZ-1 there — and each carries its status. Sprint 2 stories are added with dataset-pair identifiers. The original noted that 27 stories formed a whole-project backlog and that "the team expects to complete a small number of these by the end of Sprint 2". This document records which, and what replaced the rest.

## 1. Identifier scheme

Sprint 1 stories keep owner initials: FZ (Fariya), DZ (Damien), FA (Fatima), KL (Kelsey), AD (Aiden), RY (Ricky).

Sprint 2 stories are prefixed by dataset, because that is how the work was organised: GO (GOOSE), TS (TruckScenes), TD (TruckDrive), SH (shared infrastructure).

Status: Delivered · Partial · Deferred (still intended) · Dropped (with reason).

## 2. Sprint 1 backlog — what happened to each story

### Fariya Zehrin — Epic A

| ID | Story | Status |
| --- | --- | --- |
| FZ-1 | Autoware running locally with a test scenario | Deferred — no Linux machine; D-07 |
| FZ-2 | Interactive dashboard across datasets, sensors and conditions | Deferred — needs results to display; the store now exists |
| FZ-3 | Plain-language summary generated alongside raw metrics | Deferred |
| FZ-4 | Backend serving processed metrics as JSON | Superseded by SH-1. The results store serves the same purpose as files rather than a service, which DZ-4 required for handover |

### Damien Zhang — Epic B

| ID | Story | Status |
| --- | --- | --- |
| DZ-1 | Survey of the self-driving stack and sensor comparison | Partial — per-dataset context and the project handbook written; the cross-team survey is not |
| DZ-2 | Catalogue of off-road datasets, recording radar presence per dataset | Delivered. GOOSE and STONE surveyed against a fixed checklist. GOOSE radar is not obtainable in the released data; STONE radar exists but access/tooling/licence blockers remain. Client notification is unverified |
| DZ-3 | Repeatable way to run models and record results consistently, including failures | Delivered as SH-1 and SH-2 |
| DZ-4 | Benchmark results in a queryable store with a documented schema | Delivered as SH-1 |
| DZ-5 | Compare models on shared axes and by range band | Deferred — requires more than one completed model run |

### Fatima Sher — Epic C

| ID | Story | Status |
| --- | --- | --- |
| FA-1 | Clear documentation for each dataset, devkit and model experiment | Partial — GOOSE and TruckScenes have survey/log/record evidence; TruckScenes PR #21 is open and TruckDrive still needs the shared survey and result records |
| FA-2 | Plain-language glossary of project terms | Superseded by the project handbook, which explains the concepts in context rather than as isolated definitions |
| FA-3 | Installation problems and attempted solutions recorded | Delivered — experiment log; failure records are schema-enforced |
| FA-4 | Client-facing summary of completed, failed and ongoing experiments | Partial — note drafted and revised; not sent, pending survey correction and outside-pair cold read |

### Kelsey Chen — Epic D

| ID | Story | Status |
| --- | --- | --- |
| KL-1 | Explore TruckScenes and TruckDrive datasets and devkits | Delivered for TruckDrive |
| KL-2 | Load and visualise RADAR and LiDAR data | Delivered — camera, LiDAR and radar verified |
| KL-3 | Investigate dataset use with Autoware or comparable tools | Deferred; D-07 |
| KL-4 | Explore existing detection approaches, and report early if no radar-first baseline exists | Not started. This is risk R-21 and remains the most significant unexamined question |

### Aiden Blampain — Epic E

| ID | Story | Status |
| --- | --- | --- |
| AD-1 | Review of current autonomous truck systems | Not started — deferred with the epics |
| AD-2 | Comparison of perception technologies including sensor fusion | Not started |
| AD-3 | Comparison of leading autonomous trucking companies | Not started |
| AD-4 | Evaluation framework against consistent criteria | Partly superseded by docs/metrics-definitions.md, which does this for measurable outcomes |

Aiden's Sprint 2 contribution sits under TS-6 and TS-7 rather than under Epic E. The industry review is deferred with the other epics; the model evaluation was not in the original backlog at all.

### Ricky Yuen — Epic F

| ID | Story | Status |
| --- | --- | --- |
| RY-1 | Sensor-and-dataset comparison template with mandatory identification fields | Delivered and strengthened — enforced by a validator rather than convention |
| RY-2 | Reproducible experiment log for every attempt | Delivered — four entries covering setup, statistics, rendering and the model run |
| RY-3 | Time-boxed baseline evaluation or documented feasibility test | Delivered on both branches. PTv3 impossible on Apple Silicon; ran on the GTX 1660 |
| RY-4 | Findings translated into concise client notes | Partial — drafted and revised; not sent |
| RY-5 | Decisions, owners, due dates and blockers captured after meetings | Delivered — decision-log.md, D-01 to D-09 |
| RY-6 | Failed or inconclusive experiments explicitly recorded with likely causes | Delivered — schema-enforced |

The rows above are the status ledger; superseded and partly delivered work is stated per story rather than counted as complete.

## 3. Sprint 2 stories — what the team actually did

### Shared infrastructure

| ID | Story | Owner | Status |
| --- | --- | --- | --- |
| SH-1 | As a team of three pairs, I want one results store with a documented schema, so results from different datasets and people are recorded identically and the receiving team can read them with no service running. | Damien | Delivered |
| SH-2 | As a reviewer, I want a validator that rejects a record missing its identification fields, so decision D-01 is enforced by tooling rather than by memory. | Damien | Delivered |
| SH-3 | As an evaluator, I want every metric defined before it is reported, so no number enters the project under a name nobody has defined. | Ricky | Delivered |
| SH-4 | As two people working one repository from different machines, I want file ownership and branch rules enforced by a script, so parallel work does not collide. | Damien | Delivered |
| SH-5 | As anyone joining this project, I want one document explaining the datasets, devkits and each person's stack, so I do not have to reconstruct it from pull requests. | Damien | Delivered |

### GOOSE — Damien & Ricky

| ID | Story | Status |
| --- | --- | --- |
| GO-1 | I want the GOOSE devkit installed and a frame rendered, so we know the dataset is usable before planning around it. | Delivered — macOS and Windows |
| GO-2 | I want the full validation split measured, so claims about GOOSE rest on numbers rather than impressions. | Delivered — 961 frames, 174,891,807 points |
| GO-3 | I want all 64 classes mapped to traversability levels with a written rationale each, so the judgement is reviewable and Fabian can disagree with a specific line. | Delivered |
| GO-4 | I want the drivable/not-drivable view rendered across every scenario, so we can see whether the mapping is coherent rather than assume it. | Delivered — 8 of 8 |
| GO-5 | As the client, I want one image showing what a vehicle can drive on, so I can see the answer without reading code. | Partial — figure produced; required cold read outstanding |
| GO-6 | I want the published baseline model run, so the project produces a benchmark number rather than only descriptions. | Partial — ran in FP32 on the GTX 1660; stopped at 10 of 961 frames |

### MAN TruckScenes — Aiden & Fatima

| ID | Story | Status |
| --- | --- | --- |
| TS-1 | I want the TruckScenes devkit installed and a scene loaded, so the dataset is usable. | Delivered |
| TS-2 | I want LiDAR and radar visualised for the same scene, so the difference between the modalities can be seen directly rather than read about. | Delivered |
| TS-3 | I want the same comparison in clear, snow and rain, so we have evidence about how conditions affect each sensor. | Delivered — the team's only direct multi-condition sensor comparison |
| TS-4 | I want the mini split characterised, so its scale and composition are recorded. | Delivered |
| TS-5 | I want a survey stating what TruckScenes can and cannot answer, so the team can plan against it. | Partial — draft in PR #21; independent cold read and merge pending |

### TruckDrive — Fariya & Kelsey

| ID | Story | Status |
| --- | --- | --- |
| TD-1 | I want the official TruckDrive viewer working, so the dataset can be inspected. | Delivered — Windows |
| TD-2 | I want camera, LiDAR and radar loading verified, so we know all three modalities are usable. | Delivered |
| TD-3 | I want the 24 mini scenes prepared with radar, annotations, calibration and poses, so later work has a complete subset. | Delivered |
| TD-4 | I want the mini split characterised, so its scale is recorded rather than quoted from the paper. | Delivered — 12,502 radar frames, 526,148 boxes, 27 classes |
| TD-5 | I want radar returns beyond 150 m quantified, so we know the sensor produces data at the ranges D-04 asks about. | Delivered — 6,746 returns at ≥150 m across 24 sampled frames. Establishes sensor coverage, not detection performance |
| TD-6 | I want findings recorded in the shared survey template and results store, so they can be read alongside the other datasets. | Not met — findings exist outside the shared artefacts |

## 4. Sprint 3 candidates

Ordered by what unblocks the most. These are candidates, not commitments.

| ID | Story | Why first |
| --- | --- | --- |
| TD-6 | Bring TruckDrive findings into the shared survey and results store | Without it one third of the work cannot be read alongside the rest |
| KL-4 / R-21 | Determine whether any radar-first open-source detection baseline exists | The most significant unexamined question in the project. If none exists, that is a finding the client needs |
| GO-6 | Decide whether a complete GOOSE run is useful, then agree compute and protocol | Optional GOOSE reproduction; the planned TruckScenes experiment is another route to benchmark results |
| DZ-1 | Cross-team sensor survey | Required by P-2; the domain-study template exists and is unused |
| DZ-5 | Compare models on shared axes by range band | Requires at least two completed runs |
| FZ-1 / KL-3 | Autoware feasibility | GOOSE ships ROS bags, making it the cheapest entry point; needs a Linux environment |

A story producing a negative result — a toolchain that is not viable, a dataset that does not exist, a baseline that cannot be found — is complete once that result is documented, and is not carried forward as unfinished work. That rule is unchanged from Sprint 1 and it is how DZ-2 and RY-3 were satisfied. GO-6 remains partial because its stated output is a benchmark number; the bounded result does not supply one.