# Project Handbook — CITS3200 Group 07

RADAR for Autonomous Driving · Group 07 · Submission copy updated 15 September 2026

One document explaining what the project is, how the three datasets and their toolkits work, and what each person's technical stack actually consists of. Written for anyone on the team, and for the group that inherits this project.

This submission copy is refreshed against repository revision 234212e. The repository handbook provides the technical source; the dated Project Summary and New Stories for Sprint 3 record the current result interpretation and proposed work.

## 1. What the project actually is

Adrian set it out in the first two minutes of the kickoff:

"This project is a little bit loosely defined. It's really just — I don't know anything about radar, he doesn't really know much about radar, we like trucks and robots and we think they're cool, and so it's an area that we're trying to get ourselves a bit up to speed on."

It is a learning and benchmarking exercise, not a product build. Three parts:

Understand the self-driving stack and how sensor types differ

Focus on trucks, and on 4D radar specifically — both very new

Benchmark: detect something with LiDAR, versus camera, versus radar. How do they differ, and what are the trade-offs?

The method Adrian described:

"We would find some open source solutions that are out there... and basically we're just trying to run them on the data sets. So okay, we ran this algorithm, we spent X number of days trying to get it going, we couldn't get it going — or yep, we got it working but it doesn't perform very well."

"We could not get it working" is a reportable result. That is why this repository records failures as first-class outcomes rather than discarding them.

## 2. Where our work sits in the stack

A self-driving system runs roughly:

sensors  →  PERCEPTION  →  prediction  →  planning  →  control

Sensors — cameras, LiDAR, radar, GPS/IMU

Perception — turning raw readings into "there is a tree 12 m ahead", or "this ground is drivable"

Prediction / planning / control — what moves where, what to do, and steering

This project lives entirely in perception. We are not building planning or control.

You cannot test perception by driving a truck around a mine site, so the field uses datasets. Someone already drove a sensor-covered vehicle, recorded everything, and paid people to label what was in each frame. A dataset gives you three things:

Frozen sensor recordings — images, LiDAR point clouds, radar returns

Ground truth — a human's answer for what is actually there

A devkit — code to load it

You run a model on (1), compare against (2), and get a score. That is benchmarking, and it is what this project does.

Autoware sits alongside as an open-source implementation of the whole stack. You can replay a dataset into it and watch the pipeline run, which is why "does this dataset ship ROS bags" is a question worth asking.

## 3. The one concept everything else depends on

Object detection asks "where are the things?" Output: a list of 3D boxes. Scored with mAP. This is what TruckScenes and TruckDrive do.

Semantic segmentation asks "what is everything made of?" Output: a class label for every pixel and every LiDAR point. Scored with mIoU. This is what GOOSE does.

They are not interchangeable and their scores cannot go in the same table. That is what decision D-01 in decision-log.md protects against.

Detection locates objects with boxes, while segmentation labels terrain and other surfaces. Both can be useful off-road. Our GOOSE work focuses on terrain interpretation; it does not validate a vehicle’s complete driving decision.

## 4. The three datasets

Not competing candidates. Different instruments, each answering one question.

|  | MAN TruckScenes | TruckDrive | GOOSE |
| --- | --- | --- | --- |
| Owners | Aiden & Fatima | Fariya & Kelsey | Damien & Ricky |
| Question it answers | Radar vs LiDAR vs camera, like-for-like | Does perception collapse past ~150 m? | Can we tell drivable ground from obstacles, off-road? |
| Published | NeurIPS 2024 | CVPR 2026 | ICRA 2024 |
| Task | 3D object detection | 3D detection, long range | Semantic segmentation |
| Scored with | mAP / NDS | mAP by range band | mIoU |
| Sensors | 6 radar (4D, 360°), 6 LiDAR, 4 camera | 10 radar (4D), 10 LiDAR, 11–15 camera | Vehicle sensor suite includes radar; current labelled GOOSE workflow uses LiDAR and camera assets. |
| Range | >230 m | 400 m 3D / 1000 m 2D | ~62.9% of points within 25 m |
| Licence | CC BY-NC-SA 4.0 | Torc Non-Commercial | CC BY-SA 4.0 (most permissive) |
| Access | Open, AWS S3 | Hugging Face, licence gate | Open download |
| Size | 9.6 GB mini / 560 GB trainval | 28.8 TB full | 3.3 GB val / ~62 GB all |

STONE was a fourth candidate — the only off-road dataset with annotated 4D radar. Dropped 29 August: a single 346 GB download with no sample split, no toolkit in its repository, and maintainers who have not answered a GitHub issue since March.

### Why the split makes sense

TruckScenes is the proposed first matched sensor experiment because paired sensors and shared annotations are available. TruckDrive offers a separate long-range investigation. Compare model scores within each dataset under one protocol; use a separate table for dataset suitability. The stock TruckScenes evaluator stops at 75 m or 150 m by class. GOOSE’s partial inference is separate from its human-label traversability analysis.

## 5. How a dataset and its devkit work together

Every dataset follows the same shape, and differs only in the details.

download archive           devkit                    your code
   ----------------           ------                    ---------
   sensor files      ──►  loader / API      ──►   analysis, rendering,
   + label files          (parses formats,        model input
   + metadata JSON         pairs frames,
                           handles calibration)

The devkit's job is to hide the file formats. Without one you would be parsing binary point clouds and matching timestamps by hand.

What differs between the three:

|  | TruckScenes | TruckDrive | GOOSE |
| --- | --- | --- | --- |
| Install | pip install truckscenes-devkit | Clone repo, per-component setup | Clone repo, plain Python |
| Entry point | from truckscenes import TruckScenes | Component scripts | Direct file reads + helper scripts |
| Schema | nuScenes-derived JSON | Own per-scene layout | SemanticKITTI-style .label |
| Viewer | Jupyter tutorial notebook | dataset_viewer (PyQt5 + Open3D) | vispy visualiser |
| Model code | Not bundled | mmdet_project (MMDetection3D) | Pointcept / PTv3 |
| Devkit licence | Apache 2.0 | Apache 2.0 | MIT |
| Maturity | Highest — pip-installable, documented, tutorial | Repo-only, per-component READMEs | Middle — works, some rough edges |

Loading and visualising all three datasets is practical on existing computers. Detector requirements are separate: the tested FCOS3D camera path runs on CPU, whereas the tested GOOSE PTv3 path needs CUDA and a modified configuration. A nuScenes-style schema alone does not guarantee checkpoint or preprocessing compatibility.

### The thing that bites everyone

Datasets ship more than one label taxonomy. GOOSE has a 64-class set and an 8-class challenge remap, in separate downloads. Colouring one with the other's map fails silently — no error, just a wrong picture.

The GOOSE challenge-label download also contains 1,368 validation labels of which only 961 belong to base GOOSE; the other 407 are from GOOSE-Ex, a different platform. Pairing those naively means silently evaluating across two different sensor suites.

Assume every dataset has a trap like this and go looking for it.

## 6. Tech stack by job

The dataset pairs provide the current expertise. New Stories for Sprint 3 proposes one main owner and a reviewer for each next output.

### 6.1 Shared by everyone

| Layer | What | Why |
| --- | --- | --- |
| Language | Python, version recorded per environment | Use the documented version for each devkit/model; Fariya reports Python 3.12.4 and an unresolved dependency warning. |
| Environment | venv at ~/.venvs/radar | Outside the project folder: the path contains spaces, which breaks console scripts on macOS |
| Core libraries | numpy, matplotlib, pyyaml | Everything else is per-job |
| Version control | Git + GitHub, PR review required | 1 approval, no force pushes, stale reviews dismissed |
| Guardrail | scripts/session_check.py | Run before every session and commit |
| OS | macOS and Windows both in use | Every documented command is given for both |

Datasets stay outside the repository. Record each local dataset path in the environment instructions rather than committing data.

### 6.2 Damien & Ricky — GOOSE

|  | Damien | Ricky |
| --- | --- | --- |
| Focus | Rendering, figures, results infrastructure | Statistics, metrics, model runs |
| Stack | numpy, matplotlib, vispy | numpy, pytest, Pointcept / PTv3 |
| Hardware | macOS, Apple Silicon — no CUDA | Windows + WSL 2, GTX 1660 6 GiB |
| Owns | scripts/goose_render_frame.py, goose_traversability.py, goose_client_figure.py, results/, the GOOSE survey | scripts/goose_stats.py, traversability_map.csv, experiment-log/, docs/metrics-definitions.md |

Ricky's is the only CUDA machine on the team, which is why model runs go to him. PTv3 completed two one-frame gates and 10 of 961 validation frames using a compatibility patch, FP32, FlashAttention disabled, patch sizes 64 and one test augmentation. The 18.94 s/frame loop-body mean over those ten frames extrapolates to about 5 hours, excluding data loading; full-split memory use and elapsed time remain unmeasured. Sustained local GPU work must not restart without Ricky's explicit approval.

### 6.3 Aiden & Fatima — MAN TruckScenes

| Stack | truckscenes-devkit (pip), JupyterLab, open3d, awscli |
| --- | --- |
| Data | AWS S3, no account needed. Mini split ~9.6 GB |
| Environment | Fatima: devkit on macOS. Aiden: separate CPU-only MMDetection3D environment on Windows. |
| Notes | The easiest devkit to install. Tutorial notebook is the fastest way in |

### 6.4 Fariya & Kelsey — TruckDrive

| Stack | Repo-cloned devkit, dataset_viewer (PyQt5 + Open3D ≥0.18), aria2 for fast downloads |
| --- | --- |
| Data | Hugging Face, licence acceptance required. Mini split via CloudFront |
| Heavier path | mmdet_project uses MMDetection3D — CUDA, version-sensitive, needs a GPU |
| Notes | Viewer works on selected scenes; resolve reported environment/overlay warnings before claiming clean reproduction. |

### 6.5 Original epics and proposed next work

| Epic | Owner | Technical stack |
| --- | --- | --- |
| A — Simulation & presentation | Fariya | Proposed Sprint 3: static results presentation and cross-pair checks using existing tools. |
| B — Fundamentals, off-road, benchmarking infra | Damien | Python, the results store and validators, comparison plots |
| C — 4D RADAR detection & documentation | Fatima | Devkits, radar literature, experiment documentation |
| D — Dataset exploration & visualisation | Kelsey | Devkits, Open3D / vispy, point-cloud rendering |
| E — Industry & technology review | Aiden | Literature and industry sources; the evaluation framework |
| F — Evaluation framework & reproducibility | Ricky | Python, statistics, metric definitions, experiment logs |

Autoware is outside the core Sprint 3 proposal. Static figures and the existing viewer are enough for the planned analysis and explanation. Revisit a simulation environment only if time, compatibility and a clear benefit are agreed.

## 7. How the pieces connect

Three pairs producing results in parallel is exactly how three incompatible formats get created. Two shared pieces stop that.

### docs/metrics-definitions.md — define it before you report it

Every metric used anywhere is defined here first, with its rules: what mIoU averages over, why absent classes are excluded rather than scored zero, and that segmentation and detection metrics never share a table.

### results/ — one place, one format

Store one JSON file per result under results/records/ and check it with the shared validator:

python scripts/validate_result.py            # check every record
python scripts/validate_result.py --summary  # see what we have

dataset, sensor_configuration and annotation_schema must identify each result. Undefined metrics must be added to the metric definitions before use.

These fields support comparison discipline; they do not by themselves prove two experiments are scientifically comparable.

A failed or partial run records the error, attempted fixes, blocker and recommendation required by its schema.

### Working rules

If it isn't recorded, it didn't happen. Dataset facts go in a survey; experiment attempts go in experiment-log/; results go in results/records/.

Comparison stays within a dataset and within a task type (D-01, D-02).

Pull request review for everything, by someone other than the author.

Decisions that constrain the work go in decision-log.md.

## 8. Where things live

| Path | What |
| --- | --- |
| README.md | Repo entry point, team, layout |
| docs/PROJECT-HANDBOOK.md | This document |
| decision-log.md | Every decision with its reasoning (D-01…) |
| DATASET_OVERVIEW.md | Pre-kickoff research on TruckScenes and TruckDrive |
| SETUP.md | The working environment |
| docs/dataset-survey-template.md | Fixed-checklist survey, one per dataset |
| docs/dataset-surveys/ | The surveys themselves |
| docs/metrics-definitions.md | Every metric, defined once |
| docs/evidence/ | Rendered figures |
| results/ | The results store and its schema |
| experiment-log/ | One entry per experiment attempt |
| templates/ | Comparison record and experiment log templates |
| client-notes/ | Short findings notes for Adrian and Fabian |
| scripts/ | Utility scripts |
| GOOSE - Ricky+Damien/ | That pair's workplan and findings |

Sprint 1 deliverables (Scope of Work, Risk Register, Acceptance Tests, Set of Stories) live in the team OneDrive. Risk IDs (R-xx), acceptance criteria (P-x) and story IDs (DZ-n, RY-n) referenced around the repository point there.

The revised Sprint 1 Word copies record scope, risks, acceptance tests and stories. This submission refresh uses main at 234212e; retain the dated source revision when regenerating documents. Sprint 1.2 Skills and Resources Audit remains the August baseline, not a current hardware inventory.

## 9. Current status — 15 September 2026

| GOOSE | Full split characterised, traversability map and client figure produced; bounded PTv3 inference works on a 6 GiB GPU under the modified protocol above |
| --- | --- |
| TruckScenes | Exploration plus two camera-transfer evaluations merged. Four-camera mAP 0.0046; NDS 0.0038; 80 nonempty samples. |
| TruckDrive | Selected multimodal work and Fariya’s reported reproduction merged; shared survey, result integration and warning resolution remain. |
| STONE | Dropped |
| Kaya (HPC) | Access pending; core Sprint 3 work uses current computers. |
| First model run | Done, partially. PTv3 on GOOSE, 10 of 961 frames, stopped deliberately |

### The honest gaps

Aiden’s four-camera FCOS3D output has 5,247 boxes and predictions for all 80 mini_val samples; its saved mAP is 0.0046 and NDS is 0.0038. It extends the earlier single-camera experiment but remains camera-only, with the low score’s cause unresolved. GOOSE remains partial at 10/961 frames. No matched radar/LiDAR detector benchmark or detection score beyond 150 m has been produced.

Core analysis can proceed on existing computers. Larger inference needs a compatible model and verified compute plan; Kaya is not a prerequisite for the proposed core tasks.

Two acceptance tests need a human, not an agent: someone outside the GOOSE pair reading the client figure and the survey cold, and saying what they think they show.