# Revised Project Acceptance Tests

CITS3200 Professional Computing | Group 07 | Revision 3 | 15 September 2026

Revises the Project Acceptance Tests of 12 August. Project-level criteria P-1 to P-8 are unchanged in wording; each now carries its status and the evidence. Story-level tests are restructured around the three dataset pairs, matching how the team actually worked (D-08). As in the original: a test can pass on a negative result. A search that finds no suitable dataset, or a toolchain shown to be impractical, satisfies its test provided the finding is recorded with evidence.

## 1. Project-level acceptance criteria

| # | Criterion | Status | Evidence |
| --- | --- | --- | --- |
| P-1 | Adrian accepts the findings, sensor comparison and experimental record as useful | Cannot be assessed | Client acceptance has not yet been recorded; obtain review of findings and the final scope. |
| P-2 | The team can explain the stack, modalities and 4D RADAR from documented evidence rather than intuition | Partly met | Per-dataset surveys and the project handbook trace claims to sources. The cross-team sensor survey (WS1) is unwritten |
| P-3 | Results from different people and models are recorded in one consistent format, comparable within a dataset per D-01 | Met | results/ store; dataset, sensor_configuration, annotation_schema are mandatory non-blank fields. Records from two members validate against one schema |
| P-4 | Failed and inconclusive attempts recorded as findings, with environment, error and recommendation | Met | Record 0005 (PTv3 impossible on Apple Silicon) and 0006 (partial run, stopped) are first-class records. The validator rejects a failure record missing error, attempted_fixes, blocker or recommendation |
| P-5 | A person outside the team can clone the repository and reproduce a documented result from a clean machine | Partly met | Ricky reproduced the 961-frame result on Windows from Damien's macOS documentation. This is useful cross-platform evidence, but both are team members; reproduction by an outside-team reader remains outstanding |
| P-6 | A reader unfamiliar with the project can identify the key finding without narration | Partly met | docs/evidence/goose_client_figure.png produced for this purpose. The cold-read test has not been performed — see §4 |
| P-7 | Where delivered scope differs from intended scope, the variance is documented and was raised with Adrian at the time | Partly met | Variance is documented in §9 of the Revised Scope of Work and decision-log.md. The cited client notes are unsent drafts; a dated sent communication is needed to verify notification |
| P-8 | The long-range question (D-04) is answered either way, with evidence — including if we could not test it | Partly met, and narrower than previously claimed | GOOSE characterisation and TruckDrive radar returns describe range coverage, not detection accuracy. TruckScenes’ stock evaluator uses 75 m or 150 m class limits, so the saved camera score provides no detection result beyond 150 m. A matched sensor benchmark and range-banded detection analysis remain outstanding. |

Provenance checked against main at 234212e on 15 September 2026, including PRs #28 and #29.

## 2. Per-dataset acceptance tests

Each pair is assessed on the same five tests. This is what makes three parallel efforts comparable without comparing the datasets themselves — which D-01 forbids.

| # | Test | GOOSE | TruckScenes | TruckDrive |
| --- | --- | --- | --- | --- |
| DS-1 | Given the dataset and its devkit, when installed on a team machine, then it loads without undocumented steps | ✅ macOS + Windows | ✅ macOS | ✅ Windows |
| DS-2 | Given sample data, when the available tools are used, then LiDAR and radar are loaded and visualised | LiDAR visualised from the available labelled assets; no matched radar benchmark. | Matched radar/LiDAR views in selected scenes; condition labels do not establish a weather effect. | ✅ Camera, LiDAR and radar |
| DS-3 | Given the split, when measured, then scale, class distribution and range distribution are reported as measurements, not estimates | ✅ 961 frames, 174,891,807 points | ✅ mini split characterised | ✅ 24 scenes, 12,502 radar frames, 526,148 boxes |
| DS-4 | Given the survey, when read by someone who has not used the dataset, then they can state what it can and cannot answer | Pending: survey written; cold read outstanding | Pending: survey written; independent cold read outstanding | Pending: statistics recorded; survey not in template form |
| DS-5 | Given any result, when recorded, then it validates against the shared schema | ✅ 6 records | ✅ 4 records | Pending: statistics recorded outside results/ |

TruckScenes exploration and both camera experiments are merged. TruckDrive has a reported reproduction log, but its shared survey and structured result integration remain incomplete. Independent cold reads and outside-team reproduction remain outstanding.

## 3. Story-level tests by pair

### 3.1 Damien & Ricky — GOOSE

| Story | Test | Status |
| --- | --- | --- |
| Environment | Given documentation written on macOS, when followed on Windows, then the same result is produced | Passed. 961 frames on both |
| Characterisation | Given all 961 frames, when measured, then class, range and per-frame distributions are reported with the script that produced them | Passed |
| Traversability mapping | Given 64 classes, when mapped to four traversability levels, then every class has a written rationale and the file validates | Passed. 64/64 with rationales |
| Traversability rendering | Given the mapping, when applied, then the drivable region is visually coherent in at least 6 of 8 scenarios | Passed. 8 of 8 |
| Client figure | Given the figure, when shown to a reader unfamiliar with the project, then they identify the finding in under 60 seconds without narration | Not tested — needs a person outside the pair |
| Survey | Given §7, when read cold, then the reader can state what GOOSE can and cannot answer | Not tested — same reason |
| Results store | Given a record missing a mandatory field, when validated, then it is rejected with a message naming the decision it breaches | Passed |
| Model run | Given the published baseline, when attempted, then either a comparable number or a dated failure record with error, fixes attempted and recommendation | Passed on the second branch. Impossible on Apple Silicon (0005); ran in FP32 on GTX 1660, stopped at 10/961 frames (0006) |

### 3.2 Aiden & Fatima — MAN TruckScenes

| Story | Test | Status |
| --- | --- | --- |
| Devkit feasibility | Given truckscenes-devkit, when installed, then a scene loads and the steps are reproducible | Passed |
| Sensor visualisation | Given sample data, when rendered, then LiDAR and radar are shown for the same scene | Passed |
| Adverse conditions | Given scenes in clear, snow and rain, when compared, then differences in sensor return are visible | Selected-scene visualisation completed. A controlled comparison of weather effects has not been established. |
| Characterisation | Given the mini split, when measured, then scale and composition are reported | Passed |
| Survey | Given the survey, when read cold, then the reader can state what TruckScenes can and cannot answer | Not tested — draft survey exists; independent reader and outcome not recorded |
| Results recorded | Given results, when recorded, then they validate against the shared schema | Structured TruckScenes exploration and camera-experiment records are merged; retain validator output for the submitted revision. |
| Model run | Given an existing open-source detector, when run against the dataset, then either a scored result or a dated failure record | Scored outputs exist. Four-camera FCOS3D: mAP 0.0046, NDS 0.0038, 5,247 saved boxes across 80 nonempty samples. Full per-camera processing evidence and independent reproduction remain to be checked. |
| Metric discipline | Given a metric not yet defined in metrics-definitions.md, when a result is recorded, then it is withheld rather than reported | Report the saved TruckScenes evaluator metrics with their configuration. NDS is defined in the shared metric documentation; it is not a percentage accuracy or a cross-dataset ranking. |

### 3.3 Fariya & Kelsey — TruckDrive

| Story | Test | Status |
| --- | --- | --- |
| Viewer feasibility | Given the official viewer, when installed on Windows, then it loads and displays scene data | Passed |
| Multimodal loading | Given a scene, when loaded, then camera, LiDAR and radar are all verified | Reported reproduction for scene_28_1, including fused LiDAR and camera overlay. Empty-channel, dependency and box-overlay warnings remain; see EXP-0009. |
| Data preparation | Given the mini split, when prepared, then radar, annotations, calibration and poses are available across all 24 scenes | Passed |
| Characterisation | Given the mini split, when measured, then scale and composition are reported | Passed. 12,502 radar frames; 526,148 boxes; 27 classes |
| Long-range evidence | Given radar frames, when analysed by range, then returns beyond 150 m are quantified | Passed. 6,746 radar returns at ≥150 m across 24 sampled frames. This establishes the sensor produces data at range; it is not detection evidence and does not on its own answer D-04 |
| Survey and records | Given findings, when recorded, then they use the shared survey template and results schema | Partial. EXP-0009 is merged; shared survey and structured result records still need completion. |
| Autoware feasibility | Given the datasets and Autoware documentation, when investigated, then practicality is determined | Not attempted. Outside the core Sprint 3 proposal. |

## 4. Tests that require a person, not a tool

Recorded separately because they cannot be satisfied by any amount of further work by the pair that produced the artefact.

| Test | Owner | Status |
| --- | --- | --- |
| Cold read of the GOOSE client figure — does a stranger identify the finding in 60 seconds? | Kelsey or Fatima | Outstanding |
| Cold read of GOOSE survey §7 — can a reader state what the dataset can and cannot answer? | Kelsey or Fatima | Outstanding |
| Cold read of the TruckScenes survey by someone who has not used it | Reviewer to be assigned outside the TruckScenes pair | Outstanding |
| Clean-machine reproduction by a person outside the team (P-5) | Outside-team reader to be assigned | Outstanding |
| Client acceptance (P-1) | Adrian | Pending client review. |

## 5. Assessment approach

Per-dataset tests (§2) are assessed at the sprint boundary by a member from a different pair.

Project-level criteria are assessed at the Sprint 3 handover. P-5 has supporting cross-platform evidence within the team; its outside-team check is still required.

A test that cannot be met is recorded with the reason rather than quietly dropped, and the reason is carried into the final report.

Unmet criteria remain visible with the next action. A pending review or a documented limitation does not automatically satisfy an acceptance criterion.